# Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No:  21

## Meeting Details

| Date: | 07/10/2024 |
| --- | --- |
| Venue: | MS Teams |
| Attendees: | Francis Zaldarriaga David Pham Esmatullah Akhtary Sandesh Mann Mangat Rushmal |
| Apologies: |  |
| Agenda | Catching up on tasks before our meeting tomorrow, merge all branches, and review what needs to be done |

## Information / Decisions

| No. | Item |
| --- | --- |
| 1 | Francis – Medical records, getting all records is done (email + download) + deleting adding the records (add unit test for adding and removing) |
| 2 | Esmat – Prescription is done – might need to work on deleting and expiry date (perhaps functionality that deletes when the the prescriptions expires) |
| 3 | Sandesh – Pet registration is done, as well as unit test |
| 4 | David - |
| 5 | Miguel |
| 6 | Rushmal |

## Action Items

| No. | Item | Who | By |
| --- | --- | --- | --- |
| 1 | Francis will get started on tracking prescriptions | Francis, Miguel | 23/09 |
| 2 | Delete prescriptions | Esmat | 24/09 |
| 3 | saving resources UI and functionality | David | 23/09 |
| 4 | Unit tests for resources - | Sandesh | 7/10 |
| 5 | Rushmal delete functionality for medical records | Rushmal | 9/10 |