# Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No:  23

## Meeting Details

| Date: | 13/10/2024 |
| --- | --- |
| Venue: | MS Teams |
| Attendees: | Francis Zaldarriaga David Pham Esmatullah Akhtary Sandesh Mann Mangat Renato Miguel |
| Apologies: | Riveen Rushmal Perera |
| Agenda | Finalisation of all tasks and project, merging everything into one branch and finishing slides |

## Information / Decisions

| No. | Item |
| --- | --- |
| 1 | Francis – I added location to users, as well as clinics, implemented the ability for our workflows to create and push images to Amazon ECR, finalised tracking prescriptions with miguel |
| 2 | Esmat – completed presentation slides and completed unit tests for prescriptions |
| 3 | Miguel – finished tracking prescriptions with francis, |
| 4 | David – finalise presentation slides and wrote script |
| 5 | Sandesh – finalise script and slides for presentation |

## Action Items

| No. | Item | Who | By |
| --- | --- | --- | --- |
| 1 | We’ll merge all our branches, make slides for describing our project | Francis | 13/10 |
| 2 | Prepare for presentation and make sure script is within the time frame | Esmat | 13/10 |
| 3 | Working on slides, and fixing payment functionality on appointment tab for the profile page | Miguel | 13/10 |
| 4 | Prepare for demonstration, add data for resources | David | 13/10 |
| 5 | Prepare for presentation | Sandesh | 13/10 |