# Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No:  19

## Meeting Details

| Date: | 30/09/2024 |
| --- | --- |
| Venue: | MS Teams |
| Attendees: | Francis Zaldarriaga David Pham Esmatullah Akhtary Sandesh Mann Mangat Renato Miguel |
| Apologies: | Riveen Rushmal Perera |
| Agenda | Updating each other’s work for expectations for last week, for preparation for tomorrow’s meeting with PO. Merge changes to one main branch that works. |

## Information / Decisions

| No. | Item |
| --- | --- |
| 1 | Francis finished entirety of medical records, heard problems about cascade when deleting pet |
| 2 | Esmat issue with frontend for prescriptions, couldn’t get name of the pet, however, was able to ask miguel to push his work for him |
| 3 | Miguel and Esmat were able to finish off all the prescriptions |
| 4 | David managed link navbar to resources page and put the articles in the frontend from the resources table. Also implemented filter function, although had a setback in selecting two filters at a time |
| 5 | Sandesh was able to redo the pet registration, had a setback with remove and add, such that it did not refresh page after implementing functionality. |

## Action Items

| No. | Item | Who | By |
| --- | --- | --- | --- |
| 1 | Needs to find out how to cascade delete a pet – i.e. delete pet and thus delete a medical record | Francis | 2/10 |
| 2 | Look at unit test for prescriptions, and finish them off | Esmat + Miguel | 2/10 |
| 3 | Fix up filter, and clean up UI | David | 2/10 |
| 4 | Resolve refresh issues when adding/deleting pets | Sandesh | 2/10 |
| 5 |  |  |  |