Project Sprint Planning Notes

Team: 5

Sprint: 1

Date: 20/08/24

Attended:

Scrum Master: Francis Zaldarriaga

Product Owner: Jyoti Kundu

Development team: N/A

1. Goal

*The aim for Sprint 1 is to implement and deliver features that allow a user to create and manage their account, request for prescriptions as well as schedule/book appointmens with a veterinary clinic.*

1. Duration of the sprint

*4-5 weeks*

1. What is the team’s vision for this sprint?

*The PBI’s included in this sprint backlog will be user stories and epics related to account creation/management, user stories and epics related to the appointments, as well as those related to prescriptions. These PBI’s, particularly account creation are fundamental to the functionality of our application, and thus seemed appropriate to prioritize over epics like educational resources*

*The implementation of account management will include the frontend and backend features of sign up and login pages, allowing the users to manage their profile and pets. In this profile, the user will be able to request for prescriptions so they can have it delivered to the doorstep. The user will also be able to successfully schedule an appointment for a desired pet, as well as have the option of different clinics, appointment times and veterinarians.*

1. Estimation in story points

*We will have around 34 days to deliver the desired implementations for sprint 1, thus we have tried to divide our 3 epics allocated to this sprint somewhat evenly throughout the sprint. Since we have members that are already familiar with account creation, the effort value allocated to this epic was 5, whereas the other epics we’re less familiar with i.e. prescriptions and appointments, were both given effort points of 13.*