Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 16

## Meeting Details

|  |  |
| --- | --- |
| Date: | 10/08/2024 |
| Venue: | MS Teams |
| Attendees: | Francis Zaldarriaga  David Pham  Esmatullah Akhtary  Riveen Rushmal Perera |
| Apologies: | Sandesh Mann Mangat |
| Agenda | Catching up product owner after mid semester break |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Miguel and Francis started to implement a frontend for appointment booking, decided to do a multistep modal form |
| 2 | David implemented the backend, models for appointments, pets, etc |
| 3 | Esmat and Sandesh are on the landing page, Esmat has implemented the footer and resources page |
|  |  |
|  |  |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Show rushmal how the backend works | David, Rushmal | 12/08 |
| 2 | Finish modal frontend, make sure form can get user input | Miguel, Francis | 12/08 |
| 3 | Finish top part of landing page, hero page and reviews | Esmat, Sandesh | 12/08 |
| 4 |  |  |  |
|  |  |  |  |