Meeting Minutes

# Weekly Meeting with team

# Meeting No: 17

## Meeting Details

|  |  |
| --- | --- |
| Date: | 12/09/2024 |
| Venue: | MS Teams |
| Attendees: | Francis Zaldarriaga  David Pham  Esmatullah Akhtary  Sandesh Mann Mangat  Riveen Rushmal Perera  Sandesh Mann Mangat |
| Apologies: | Renato Miguel Alvarez |
| Agenda | Catching up with work done on allocated features, trying to figure out how to merge everything |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | David informed Rushmal about the database, he finished models for medical records, prescriptions, but had concerns about payment and shipping, i.e. whether to keep it as two separate tables. For now, Francis decided to keep it as a column in the payment table |
| 2 | Esmat and Sandesh had a meeting to merge and push all their landing page code to one branch |
| 3 | Esmat recommended to have the landing page branch merge with the database first, to ensure everything is working with the frontend and backend |
| 4 | Multi step front end functionality is working, although some refinements need to be made |
| 5 |  |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Get help with Appointment backend | Francis, Miguel | 13/09 |
| 2 | Complete landing page | Sandesh | 13/09 |
| 3 | Complete repository to pull required SQL commands | Rushmal, David | 12/09 |
| 4 | Have meeting to update everyone on how backend works | All | 13/09 |
| 5 | Update their tasks on github board | All | 12/09 |