Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 18

## Meeting Details

|  |  |
| --- | --- |
| Date: | 13/09/2024 |
| Venue: | MS Teams |
| Attendees: | Francis Zaldarriaga  David Pham  Esmatullah Akhtary  Riveen Rushmal Perera  Sandesh Mann Mangat  Renato Miguel Alvarez |
| Apologies: | N/A |
| Agenda | reviewing progress made since the last meeting, with key updates on the development of the landing page, backend, and appointment features. |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | David implemented the appointment controller, adding functionality to confirm, delete, and view appointments. |
| 2 | Merging with the branches for Sandesh and Asmat’s work was prioritized before backend integration begins. |
| 3 | Esmat will work on linking the hardcoded homepage links, which are currently non-functional, once all pages are ready. |
| 4 | Decision made to keep payment and shipment as one model. |
|  |  |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Add payment-related models to the database and initiate merging tasks with the overall project. | Rushmal | 15/09 |
| 2 | Complete UI touch-ups and initiate backend implementation after merging front-end work with Sandesh and Esmat’s code. | Miguel, Francis, David | 15/09 |
| 3 | Link homepage pages and work together on frontend integration tasks to speed up progress. | Esmat, Sandesh | 15/09 |
| 4 |  |  |  |
|  |  |  |  |