Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 19

## Meeting Details

|  |  |
| --- | --- |
| Date: | 16/09/2024 |
| Venue: | MS Teams |
| Attendees: | Francis Zaldarriaga  David Pham  Esmatullah Akhtary  Sandesh Mann Mangat  Renato Miguel Alvarez |
| Apologies: | Riveen Rushmal Perera |
| Agenda | Focusing on demonstration for product owner for next meeting and preparing for overall completion of sprint 1 tasks |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Validation for form is being worked on by Miguel, decided validation is needed to ensure no errors from api calls |
| 2 | David implemented pet api call so the user can see that their pets show up in appointment modal |
| 3 | Esmat sign up and log in pages are all finished |
| 4 | Hardcode user email for demonstration just to ensure the booking is functional |
|  |  |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Profile page design and implementation | Esmat Sandesh | 17/09 |
| 2 | Form validation | Miguel, Francis | 17/09 |
| 3 | Profile page - able to see upcoming appointments | Esmat, Sandesh | 17/09 |
| 4 | Medical records | Rushmal | 17/09 |
|  | Unit tests | David | 17/09 |