Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 20

## Meeting Details

|  |  |
| --- | --- |
| Date: | 17/09/2024 |
| Venue: | MS Teams |
| Attendees: | Francis Zaldarriaga  David Pham  Esmatullah Akhtary  Riveen Rushmal Perera  Renato miguel Alvarez  Sandesh Mann Mangat |
| Apologies: | N/A |
| Agenda | Demonstration to Product owner of booking functionality, profile page, and more backend |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Found that we were bit behind, thus we regrouped to refocus on our tasks, decided to make sure we spread more of the tasks |
| 2 | The appointment creation flow has been completed, including validation for user input, clinic selection, appointment times, and pet information. Any invalid inputs will trigger appropriate error messages. |
| 3 | Some minor updates were made to the front-end UI, including more intuitive buttons for booking, modifying, and canceling appointments. The styling has been refined to align with the overall design theme. |
| 4 | The backend API now fully supports appointment creation, updating, and cancellation. Any changes made by the user are immediately reflected in the database, ensuring seamless data synchronization. |
|  |  |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Finalize the testing for appointment-related functions to ensure all edge cases are handled before the demo. | David | 18/09 |
| 2 | Fix bugs in form validation | Miguel | 18/09 |
| 3 | Finish profile parts of the page | Esmat, Sandesh | 18/09 |
| 4 | Focus on medical records |  | 18/09 |
|  |  |  |  |