Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 16

## Meeting Details

|  |  |
| --- | --- |
| Date: | 19/09/2024 |
| Venue: | MS Teams |
| Attendees: | Francis Zaldarriaga  David Pham  Esmatullah Akhtary  Riveen Rushmal Perera  Sandesh Mann Mangat  Riveen Rushmal Perera |
| Apologies: | Sandesh Mann Mangat |
| Agenda | Catching up with user functionality and features, i.e. login sign up, appointments, pets, medical records |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | David working on the appointments modals , for unit testing |
| 2 | Miguel working on the modal, prefill some of the information (e.g. date auto selected) because of problems with modal, but managed to get it working |
| 3 | Esmat had issues with login and sign up i.e. the validation, the form still had inputs from user, didn’t reset the form |
| 4 | Rushmal and Sandesh unsure about pulling data from the backend |
|  |  |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Continuing on unit test | David | 21/09 |
| 2 | Help Francis with Appointment backend on appointment tab | Miguel | 20/09 |
| 3 | Finish login and logout, merge with main and start on profile | Esmat | 20/09 |
| 4 | Medical Records working | Rushmal | 20/09 |
| 5 | Pet tab + registration functionality | Sandesh | 21/09 |