Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 16

## Meeting Details

|  |  |
| --- | --- |
| Date: | 21/09/2024 |
| Venue: | MS Teams |
| Attendees: | Francis Zaldarriaga  David Pham  Esmatullah Akhtary  Sandesh Mann Mangat  Riveen Rushmal Perera  Renato Miguel |
| Apologies: |  |
| Agenda | Deciding whats good to merge, unit tests, going through account management, and additional features related to profile |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Rushmal working on the medical record, implemented the txt file and share feature, owner id |
| 2 | Registering pet, and remove pet implemented, is done for Sandesh, however some bugs involved |
| 3 | Miguel rescheduling booked appointments is working, reflected in appointments |
| 4 | Esmat implemented account management features, decided to disable the email form because it affected other functions |
| 5 | Francis had some errors with the authroisation within the application, which did not allow them to make requests (cancel, reschedule, etc) but managed to fix with esmat |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | CSS and help out with others their functionality, update SRS Document, | Francis | 22/09 |
| 2 | Complete profile page, modify appearance of buttons and unit tests for log in users | Esmat | 22/09 |
| 3 | Check over unit test, refactor code and add documentation | David | 22/09 |
| 4 | Finish implementation of my pets | Sandesh | 22/09 |
| 5 | Finish off medical records and merge with main | Rushmal | 22/09 |
| 6 | Miguel finish payment for appointments | Miguel | 22/09 |