Project Sprint Planning Notes

Team: 5

Sprint: 1

Date: 20/08/24

Attended: Francis Zaldarriaga, Renato Miguel Alvarez, David Pham, Esmatullah Akhtary, Riveen Perera, Sandesh Mann Mangat

Scrum Master: Francis Zaldarriaga

Product Owner: Jyoti Kundu

Development team: Francis Zaldarriaga, Renato Miguel Alvarez, David Pham, Esmatullah Akhtary, Riveen Perera, Sandesh Mann Mangat

1. Goal

*The aim for Sprint 1 is to implement the core functionalities, features, and designs for VetCare*

1. Duration of the sprint

*4 Weeks*

1. What is the team’s vision for this sprint?

*The vision for this sprint is to implement core features such as styling the landing page, set up the backend and database for the website and connecting it to the frontend to enable features including account creation, appointment bookings, accessing medical records, and registering pets. The team would also like to start implementing unit tests for the web application to ensure that the features of VetCare are working as intended.*

1. Estimation in story points

*We will have around 30 days to deliver the desired implementations for sprint 1, thus we have tried to divide our 3 epics allocated to this sprint somewhat evenly throughout the sprint. Since we have members that are already familiar with account creation, the effort value allocated to this epic was 5, whereas the other epics we’re less familiar with i.e. prescriptions and appointments, were both given effort points of 13.*