Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 16

## Meeting Details

|  |  |
| --- | --- |
| Date: | 3/10/2024 |
| Venue: | MS Teams |
| Attendees: | Francis Zaldarriaga  David Pham  Esmatullah Akhtary  Renato Miguel |
| Apologies: | Riveen Rushmal Perera  Sandesh |
| Agenda | Addressing last meetings expectations and required – Finish pet reg, educational resources, prescriptions, medical records, unit testing and database migration |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Francis - Cascade delete on pet related things Medical records upload |
| 2 | Esmat - added prescription add function, ensured that they have already registered a pet |
| 3 | Miguel started working on prescription branch, started frontend of the prescription |
| 4 | David - Cleaned up UI for educational resources, implementing of saved educational resources |
| 5 | Sandesh had roadblocks with pushing commits to git repo, Clearing up git push problems, and is reimplementing my pets |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | do a normal form where the users just add their description the medical record, github actions | Francis | 4/10 |
| 2 | Esmat - Fix expiry date and then modify model for unit tests | Esmat | 4/10 |
| 3 | David - focus on trying to complete retrieval of saved resources, unit test | David | 4/10 |
| 4 | Miguel - Tracking prescriptions (geo-location), add a value column to prescription, progress bar (expected date - current date) that will be the value in the column | Miguel | 4/10 |
| 5 | Complete pets and unit test | Sandesh | 4/10 |