Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 20

## Meeting Details

|  |  |
| --- | --- |
| Date: | 06/10/2024 |
| Venue: | MS Teams |
| Attendees: | Francis Zaldarriaga  David Pham  Esmatullah Akhtary  Sandesh Mann Mangat |
| Apologies: | Riveen Rushmal Perera  Renato Miguel  Esmat |
| Agenda | Touching up the UI, finishing the saved resources, medical record creation, update pets, |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Francis – I've implemented git hub actions need to fix bugs that is compiling an error |
| 2 | David – Starting on saved resources |
| 3 | Sandesh – completed mypets requirements, and finished unit tests, |
| 4 | David has been researching how to implement the resources, and created table for the resources, roadblocks with understanding frontend – but will ask team for frontend help |
| 5 | Sandesh had roadblocks with pushing commits to git repo, Clearing up git push problems, and is reimplementing my pets |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Francis will get started on tracking prescriptions | Francis | 23/09 |
| 2 | Finalise prescriptions | Esmat | 24/09 |
| 3 | Start on tracking prescriptions | Miguel | 23/09 |
| 4 | Finish resources on profile page | David | 7/10 |
| 5 | Do unit test for resources | Sandesh | 7/10 |