Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 22

## Meeting Details

|  |  |
| --- | --- |
| Date: | 10/10/2024 |
| Venue: | MS Teams |
| Attendees: | Francis Zaldarriaga  David Pham  Esmatullah Akhtary  Sandesh Mann Mangat  Rushmal |
| Apologies: | Sandesh Mann Mangat |
| Agenda | Cleaning up our code, unit tests, making sure our code is commented, going to plan to merge everything after daily standup |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Francis – implemented image of repository on AWS ECR, and added necessary docker files to build images |
| 2 | Esmat – Able to finish delete functionality for prescription, so all functionality for prescriptions is finished |
| 3 | Sandesh – |
| 4 | David – Saved resources functionality is completed, educational resources functions is essentially done, just need to do unit tests |
| 5 | Miguel – Frontend for tracking prescriptions is somewhat done. |
| 6 | Rushmal – Finish delete medical records functionality |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Get functionality working first before fleshing out frontend | Francis, Miguel | 11/10 |
| 2 | Delete prescriptions unit test | Esmat | 11/10 |
| 3 | Bit of bugs for resources page, and merge with main, clean up and commenting | David | 11/10 |
| 4 | Finish unit tests for resources (adding, deleting, filtering) | Sandesh | 11/10 |
| 5 | Rushmal medical record unit test | Rushmal | 11/10 |