Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 23

## Meeting Details

|  |  |
| --- | --- |
| Date: | 11/10/2024 |
| Venue: | MS Teams |
| Attendees: | Francis Zaldarriaga  David Pham  Esmatullah Akhtary  Sandesh Mann Mangat  Rushmal |
| Apologies: | Sandesh Mann Mangat |
| Agenda | Finishing up our unit tests, making our slides, finalising tracking prescriptions |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Francis – I implemented columns for prescriptions, where it shows whether prescriptions is paid for and how long it will take for the prescription to be delivered, and then implemented put request for that functionality in the backend |
| 2 | Esmat – Unit test for prescription service, finding prescription by id, delete prescription by id |
| 3 | Sandesh – Finished foundation for unit test for resources, problem with authentication in unit tests |
| 4 | David – implemented readmore functionality so the user can see a page with more detail about the resource |
| 5 | Miguel – added the payment modal and quality of life change, made it so if a user is on a different page and chooses to add/delete a pet/prescription/medical record it reloads on the tab |
| 6 | Rushmal – finished off the unit tests for medical records, |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Finalise Tracking Prescription | Francis, Miguel | 11/10 |
| 2 | Work on slides for prescription, and footer | Esmat | 11/10 |
| 3 | Start on slides for resources | David | 11/10 |
| 4 | Finalise resources unit tests and do slides | Sandesh | 11/10 |
| 5 | Add unit test for creating medical record and do slides for medical record | Rushmal | 11/10 |
| 6 | Person for each feature (might have to do two people for a feature) - we’ll first go through our implementations and then we’ll do a quick demo   * Francis + Miguel (Tracking Prescription + Appointments) * Esmat (Account Management + Prescriptions) * David (Resources) * Rushmal (Medical Records) * Sandesh (Pet Registration) |  |  |