Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 17

## Meeting Details

|  |  |
| --- | --- |
| Date: | 21/09/2024 |
| Venue: | MS Teams |
| Attendees: | Francis Zaldarriaga  David Pham  Esmatullah Akhtary  Sandesh Mann Mangat  Renato Miguel |
| Apologies: | Riveen Rushmal Perera |
| Agenda | Addressing last meetings expectations and required – Finish pet reg, educational resources, prescriptions, medical records, unit testing and database migration |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Francis had problems with getting medical records in the modal but managed to get in the frontend, finished the download feature |
| 2 | Esmat looking at implementing the prescriptions planning to the backend |
| 3 | Miguel started working on prescription branch, started frontend of the prescription |
| 4 | David has been researching how to implement the resources, and created table for the resources, roadblocks with understanding frontend – but will ask team for frontend help |
| 5 | Sandesh had roadblocks with pushing commits to git repo, Clearing up git push problems, and is reimplementing my pets |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Just implementing email feature to share the pdf you can download for medical records, unit tests for medical records | Francis | 23/09 |
| 2 | Create backend for the prescriptions – models and data | Esmat | 24/09 |
| 3 | Finish frontend styling of prescriptions | Miguel | 23/09 |
| 4 | David needs to implement backend for resources, set up navigation, filtering resources | David | 23/09 |
| 5 | Complete pets and unit test | Sandesh | 29/09 |