Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 18

## Meeting Details

|  |  |
| --- | --- |
| Date: | 28/09/2024 |
| Venue: | MS Teams |
| Attendees: | Francis Zaldarriaga  David Pham  Esmatullah Akhtary  Renato Miguel Alvarez |
| Apologies: | Riveen Rushmal Perera  Sandesh Mann Mangat |
| Agenda | Reviewing progress on features, established for this week – pet prescriptions, medical records, pet registration, resources |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Francis I've implemented features to share medical records, this includes emailing a medical record to a desired email address, download the medical record as a pdf, |
| 2 | Esmat created prescription repo, and prescription services to get all prescription for user, had some errors with retrieving data from the database |
| 3 | Miguel finished frontend of prescription tab |
| 4 | David working on the backend for the educational resources, currently implementing frontend |
| 5 | Sandesh implemented a mock up page and is currently implementing registering pets |
| 6 | Currently having problems with the data in the backend |
| 7 | Esmat said he had problems with Unit test, more specifically the unit test that require the user, suggests a separate unit test to get prescriptions/medical records etc indvidually |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Finish medical record unit test and then help david/sandesh | Francis | 29/09 |
| 2 | Meeting with miguel for unit tests and check if everything is working with prescription | Esmat, Miguel | 29/09 |
| 3 | Continue on frontend for resources, and fix backend | David | 29/09 |
| 4 |  |  |  |
| 5 |  |  |  |