Project Sprint Planning Notes

Team: 5

Sprint: 2

Date: 13/10/24

Attended: Francis Zaldarriaga, Renato Miguel Alvarez, David Pham, Esmatullah Akhtary, Riveen Perera, Sandesh Mann Mangat

Scrum Master: Francis Zaldarriaga

Product Owner: Jyoti Kundu

Development team: Francis Zaldarriaga, Renato Miguel Alvarez, David Pham, Esmatullah Akhtary, Riveen Perera, Sandesh Mann Mangat

1. Goal

*The aim for Sprint 2 is to finalise the core functionalities, features, and designs for VetCare, and implementing a CI/CD workflow through github actions, which will clone and test run the application and create and push the image of the app to AWS ECR.*

1. Duration of the sprint

*4 Weeks*

1. What is the team’s vision for this sprint?

*The vision for this sprint is to finalise core features such as the medical records, prescription refill and tracking, adding resources and saving them. The team would also like to address bugs and spillover from the last sprint and finalise all the unit tests.*

1. Estimation in story points

*We have estimated to spend about a 4 story points for spilt over tasks/stories (medical records + pet registration) and allocating 2 story points for prescription implementation, 3 to prescription tracking, 5 to resources and 2 to implementing CI/CD through github actions.*